Lunar Clock Project Diary

Every project should have a project diary, to record all the little bits of info and the wrong turns I find along the way toward the final project.
### Summary
The idea is to have a cabin-kitsch (in a good way) box that sits on the mantel and shows the approximate phase of the moon. Try acrylic paints to give that craft look.

I'm planning on a wheel of images of the moon in various phases, which rotates behind a set of clouds. The center of the clouds contains a round hole the size of one of the lunar images. The rest of the scene may include a dog baying at the moon, a hill, and a cabin.

I'm currently planning for the wheel to contain 8 images of the moon's phase, from new moon to full moon and back to nearly new. One lunation (new moon to new moon) is about 29.53 days long, so with 8 images the image should change about every 3.7 days. I'd like it to change more often than that, but I'm concerned that a wheel of 12 or more images would be too large (a small moon in a large wheel).

About once every 3 or 4 days the wheel turns to reveal a new image of the moon. http://stardate.org/nightsky/moon gives a calendar of the moon, which is useful for deciding how many phases the design will support.

The only reasonably-public phase of the moon site I've found so far is: HM Nautical Almanac Office: Miscellanea: Daily Rise/set and Twilight times for the British Isles, at
http://astro.ukho.gov.uk/nao/miscellanea/birs2.html. I've found many sites that give the percent of the moon that's illuminated, but that don't distinguish between waxing (moving toward the full moon) and waning (moving toward the new moon).

Be sure to specify HTTP 1.0 in the request rather than HTTP 1.1. HTTP 1.0 prevents the server from using Transfer-encoding: chunked, which is difficult to decode by hand.

http://playground.arduino.cc//Code/Webclient is an example of getting the date and time from a web server's response.
### January 31, 2015: Hunting for phase of the moon, current time
My idea is to have a craft-wood clock-like thing that shows something like:
- Phase of the moon
- Weather (overcast, clear)

I've also thought about a sort of Prague Astronomical Clock or Astrolabe clock.

I dug a lot for a web site that provides current phase of the moon – not much luck. Found a lot of lunar web sites that are free, but non-sourced (no idea whether they're accurate). Found only the web page from the usno and a couple of books of formulae.
http://aa.usno.navy.mil/rstt/onedaytable?year=2015&month=1&day=31&state=OR&place=North+Plains provides a text listing including "Phase of the Moon on January 31, 2015: Waxing Gibbous with 89% of the Moon's visible disk illuminated." http://aa.usno.navy.mil/data/docs/RS_OneDay.php is the form fillout page for that. Note: that page is odd. Sometimes it seems to give the percent illumination, and other times not.

http://www.usno.navy.mil/USNO/astronomical-applications/software-products provides C code for various astronomical calculations.

http://www.fourmilab.ch/moontoolw/ Moontool for Windows is an old, old public domain program.
http://www.fourmilab.ch/homeplanet/ obsoletes Moontool. Also public domain.
Those calculate based on
http://www.amazon.com/exec/obidos/ASIN/0943396611/fourmilabwwwfour

http://www.programmableweb.com/category/all/apis?keyword=moon turns up 7 apis, none of which seem authoritative or government based.

I think either usno or the books are my best bet.

http://stardate.org/nightsky/moon gives a calendar of the moon, which is useful for designing how many phases the design will support.

http://aa.usno.navy.mil/data/docs/MoonFraction.php provides the percent of the moon that's illuminated in a given time zone for the year, but percent is ambiguous: a given percentage happens twice per month (waxing and waning).

Need to do a call to get the current time, so the lunar clock moves at the same time of the day.
http://playground.arduino.cc/Code/NTPclient is an Arduino NTP client that seems easy and small.

Think about the physical form: a wooden model of the moon's phase – of some sort.

One idea: cut a flat disk along longitude lines, evenly spaced horizontally. Color each slice deep blue on one side, moon-surface-colored on the other. To remove a slice from the lighted moon, rotate it 180 degrees in the X axis. Sounds like it would look cool.
### February 20, 2015: Made a pattern for a divided lunar disk
Used Geometer's Sketchpad (a program I love) to construct a disk divided into 8 orange-slices.

### March 28, 2015: Considering a linear design
The orange-slice model seems complex: the mechanics of either moving the slices in/out of the model or turning each slice over to go black and white looks pretty tricky.

Played around with the idea of a set of discrete images of the moon and a mechanism to either move the proper lunar image into place or move the viewing place over the proper lunar image.

After a few iterations I came up with the idea of a horizontal line of lunar images, and a white cloud or cloud set that has a hole in the middle of it to show the moon. Once every couple days, the cloud slides to the next lunar image.
16 images means one every ~2 days.

For the linear drive of the clouds across the lunar images, think about a gearhead, with a spool on the end that has metal wire wrapped around it. Alternatives: stepper motor that turns a long screw that has bushings on it that ride as the screw turns. Another alternative: stepper motor that turns a timing belt drive that the clouds ride on (that last one is a very common solution).
### April 11, 2015:
http://playground.arduino.cc//Code/Webclient is an example of getting the time from any web server's response header fields. The NTP example didn't work for me because the CC3000 supports only TCP (not even UDP).

As for paints: Acrylic paints may be what I'm looking for: bright and non-toxic, and so are used for painting childrens' toys.

Example query: http://aa.usno.navy.mil/imagery/disk?body=moon&year=2015&month=5&day=4&hour=00&minute=22 (date and time are in UTC).

### April 26, 2015 – query works, date parsing works with CC3000 and Uno
I bought a Sparkfun WiFi Shield, the CC3000, and tried it out on an Arduino Uno.

Having a lot of trouble, running out of data memory just trying to initialize the Wifi. Turns out the SD library and my SD Config library take a lot of heap on an Uno. After removing both my library and the SD library, the wifi seems to work. Note that the response contains the required Date header, which will tell us the current date and time.

Reset.
Connecting...
Connected.
HTTP/1.1 200 OK
Date: Mon, 27 Apr 2015 01:15:42 GMT
Server: Apache
Connection: close
Transfer-Encoding: chunked
Content-Type: text/html; charset=UTF-8

146

<!DOCTYPE HTML PUBLIC "-//W3C//DTD HTML 4.01 Transitional//EN" "http://www.w3.org/TR/html4/loose.dtd">
<html>
<head>
<title>Fraction of Moon Illuminated</title>
<meta http-equiv="Content-Type" content="text/html; charset=ISO-8859-1">
<meta name = viewport content='width=device-width, initial-scale=1'>
</head>
<body>

<pre>

10a0
        Fraction of the Moon Illuminated, 2015 Astron. Applications Dept.
        at Noon U. S. Naval Observatory
        Mountain Standard Time Washington, DC 20392-5420

 Day Jan. Feb. Mar. Apr. May June July Aug. Sep. Oct. Nov. Dec.

 01 0.88 0.95 0.86 0.93 0.95 0.99 1.00 0.97 0.87 0.81 0.67 0.65
 02 0.94 0.99 0.92 0.97 0.98 1.00 0.99 0.92 0.78 0.72 0.57 0.55
…
 28 0.67 0.79 0.64 0.76 0.78 0.88 0.91 0.98 0.99 0.97 0.90 0.88
 29 0.76 0.73 0.83 0.85 0.94 0.96 1.00 0.96 0.92 0.82 0.81
 30 0.84 0.81 0.90 0.91 0.98 0.99 0.98 0.90 0.85 0.74 0.72
 31 0.91 0.88 0.96 1.00 0.94 0.77 0.64

55

</pre>

<p><a href="javascript:history.go(-1)">Back to form</a></p>
</body>
</html>

0

Got the date parsing working. It now parses the “Date:” header in the response to find out what the current year, month, and day are. Example debug output of the parsed date (gmt): Apr-27-2015

Next steps: decide how to represent the time so the app can decide when to perform the lunar query.
### May 3, 2015 – found a better lunar phase link (but not really)
Somebody pointed out to me that % illumination is ambiguous: that a given illumination happens twice in a lunar month. The moon could be waxing or waning.
Today I found a much better source of the phase of the moon: the Apparent Disk of Solar System Object US Naval Observatory page (http://aa.usno.navy.mil/data/docs/diskmap.php). The inputs on that page are:
Object: Moon UT1 Year, Month (1 = Jan), Day, Hour, Minute
Here's an example query: http://aa.usno.navy.mil/imagery/disk?body=moon&year=2015&month=5&day=4&hour=00&minute=22

Example output, somewhat parsed:
Reset.
Connected.
date: 2015-5-4 3:6
30 GMT
Server: Apache
X-UA-Compatible: IE=edge
Connection: close
Transfer-Encoding: chunked
Content-Type: text/html; charset=utf-8

45c
<!doctype html>
<html>
<head>
 <title>Apparent disk of the Moon</title>
 <link rel="stylesheet" type="text/css" href="/css/imagery-viewer.css"/>
 <style type="text/css">
  #view { background-image:url('http://api.usno.navy.mil/imagery/moon.png?date=1/1/2015&time=0:00') }
 </style>
</head>
<body link="#FFFF00" vlink="#FFFF00" alink="#FFFF00">
 <div id="wait"></div>
 <div id="view">
  <div id="head">
   <h1>U.S. Naval Observatory</h1>
   <h2>Astronomical Applications Department</h2>
   <h3>Apparent disk of the Moon on January 1, 2015 0:00 UT</h3>
   </br>
   <h2>(Mosaic map courtesy of <a href="http://pdsmaps.wr.usgs.gov/maps.html" target="blank">USGS Astrogeology Science Center</a>)</h2>
  </div>
  <img class="alt" src="http://api.usno.navy.mil/imagery/moon.png?date=1/1/2015&time=0:00" width="1024" height="1024" alt="Apparent disk of the Moon on January 1, 2015 0:00 UT"/>
  <div id="info">
   <ul>
    <li>Sub-Earth: Lat 3.8&#176;, Lon 5.3&#176;</li>
    <li>Sub-solar: Lat 1.5&#176;, Lon 54.9&#176;</li>
    <li>Phase: 0.824</li>
    <li>Diameter: 31' 8.5"</li>
   </ul>
  </div>
 </div>
</body>
</html>
0

END

Heck. Found the value on this page isn't the age of the moon; it's the % illuminated (0..100..0).
So I still need to find a good page on the age of the moon.

After digging around a lot I found another (British) government site that provides, among other things, the age of the moon (days since the New Moon). That should do the trick (the url is listed later, and in this document's Summary).
### July 26, 2015 – client.find() fails
I've upgraded to Ubuntu 14.04 and probably upped the version of Arduino IDE. (later I found I downgraded instead of upgraded the version of Arduino IDE.)
I also downloaded a new version of the Sparkfun CC3000 library, so everything is different.
Now client.find() fails: if (!client.find((char *)"Date: ")) { is true.
Yet if I simply do a for loop printing each received character, I see the Date: string.
Odd.

Next: look at the documentation for find() to see what's wrong.
### August 5, 2015 – Tried the Sparkfun ESP8266 wifi shield
In the meantime, I noticed Sparkfun offers a $15, AT-command-driven Wifi Shield, that seems to support TCP and UDP (vs. just TCP), and sounds simpler than the CC3000 interface. So I bought one, soldered the headers on it, and tried out the main demo example on an Arduino Uno.

Problems:
1. The git repo of the library isn't setup for the version of Arduino IDE I have. I had to copy everything from the src folder to the main folder of the library in order to have the demo app find the header files.
2. The F() macro causes a compiler error. Avoided it by #define F(x) x
3. When the board was pressed tight against the Arduino, the comm with the board failed. Pulling the board out a touch seemed to fix that problem.
4. The board successfully connected to my Wifi hotspot, but printed garbage for the contents of http://example.com. I suspect the problem is that it's running out of data space because I turned off the F() macro.

Next steps:
- Install the latest Arduino IDE. The Ubuntu default version is 1.0.5+..., which is pretty old.
- Find a fix for the F() problem. A quick Google turned up a couple promising notes.
### August 9, 2015 – got Sparkfun ESP8266 wifi shield working on Uno
Uninstalled Arduino; installed from arduino.cc, 64-bit 1.6.5. To install from Arduino.cc:
1. Install prerequisites (which installing some other Arduino version will do)
2. Download
3. Unpack
4. Move the unpacked folder to home (~)
5. from a terminal, cd to the unpacked arduino folder, sh -x install.sh
6. copy your old sketchbook contents (including libraries) to the newly-created ~/Arduino folder.
7. On the desktop, right-click on the desktop Arduino file and select Properties
8. Click the Permissions tab
9. Check the box marked Allow executing file as program
10. click OK
11. The desktop file should now show the Arduino IDE icon
12. Drag that desktop icon to the execution bar, so you can start Arduino by clicking on that icon in the execution bar..

Installing the latest Arduino IDE (1.6.5) took care of all of the compilation and library-recognition issues I'd had with the old Arduino IDE.

Did a git clone of the Sparkfun ESP8266 library source into the arduino/libraries folder.
Successfully compiled and ran the board demo. Sometimes it wouldn't work – I suspect like the other wifi shield it doesn't fully initialize the chip state on reset (vs. power cycle). Once it successfully connected, it seemed to connect correctly more often.
To run the demo, I had to set the serial monitor to a newline line ending. When the demo asks for input, click Send.

Tried the shield on an Arduino Mega: no luck.

Looked at the schematic. The interface to the Arduino is extremely simple: serial I/O on pins 8 & 9.

http://electronics.stackexchange.com/questions/59259/softwareserial-on-arduino-mega explains that Arduino Mega doesn't support serial I/O on pins 8 and 9:
“In Arduino version 1 and above, SoftSerial was replaced with NewSoftSerial. This uses interrupts and timers, and is far more efficient. This limits the pins that it can work on though to ones that have pin change interrupts.”
Mega supports software serial on pins 10, 11, 12, 13, 50, 51, 52, 53, 62, 63, 64, 65, 66, 67, 68, 69. Note that pins 8 and 9 are not in that list, which is why the ESP8266 Shield doesn't work with Arduino Mega out of the box.
Note: Mega has 4 hardware Uarts: They are on pins 0/1, 14/15, 16/17, 18/19. So one solution would be to wire the ESP8266 serial I/O pins to pins 14/15, 16/17, or 18/19. (cutting the pins for 8 & 9, making it not work with Arduino Uno any more.)

Alternatively, you could cut the 8/9 header pins on the shield, rewire them to pins 10/11, and of course in both cases mod the library to use the right pins. I think this still wouldn't work on Uno, because 10, 11, 12 are used for I2C.

So it sounds like you can make the board either work on Mega or Uno, but not both.
Seems like a simple thing is to:
- on the shield, cut the legs for the standoffs for pins 8 & 9, so that they don't connect to pins 8 & 9 on the Mega.
- on the shield, use hookup wire to connect pins 8 & 9 of the headers to pins 10 & 11 (find which to connect to which).
- hack the ESP8266 library to use pins 10 & 11 for the software serial.
### August 16, 2015 – Got ESP8266 working on Arduino Mega
I modified the Sparkfun ESP8266 library to support the Mega Serial1, Serial2, and Serial3.
I modified the Shield Demo to specify Serial3.
I connected shield pin 8 to Mega pin 15 and shield pin 9 to Mega pin 14.
On the shield, I cut the header pins for pin 8 and 9, because leaving them connected to Mega pins 8 and 9 and leaving pins 8 and 9 as default inputs seemed to prevent communication (although I'd expect that leaving those Mega pins as inputs without pullup resistors shouldn't affect the signal. Odd.)

At that point, the demo successfully connected to my WiFi hotspot, but it wouldn't read from www.example.com.

Looking at the demo code, I saw it expects the server to immediately respond, and to keep feeding the board so that client.available() is never false. I wrapped the client.available test in a timeout loop that sleeps 5ms every time client.available() is false – that seemed to do the trick. A longer delay caused the board to lose characters. 1ms would probably be best.

Now the demo program receives all the text from the server, but also (undesireably) echos the communication with the board during reception. See the following example output – note the +IP...: text that intrudes on the output twice, and the final 0,CLOSED.

+IPD,0,1460:HTTP/1.1 200 OK
Accept-Ranges: bytes
…
    <p>This domain is established to be used for illustrative examples in documents. You may use this
    domain in examples without pri
+IPD,0,150:or coordination or asking for permission.</p>
    <p><a href="http://www.iana.org/domains/example">More information...</a></p>
</div>
</body>
</html>
0,CLOSED

Examining the code and the ESP8266 AT-command document, it turns out client.read() maps straight to Serial3.read(), but on receiving data the shield will prefix the data block with +IPD,0,len...: and on closing will send 0,CLOSED

I heavily modified the demo to add a state machine that recognizes and skips “\n+IPD,0”.*”:”
Output looks good:

HTTP/1.1 200 OK
Accept-Ranges: bytes
Cache-Control: max-age=604800
Content-Type: text/html
Date: Mon, 17 Aug 2015 00:04:11 GMT
Etag: "359670651"
Expires: Mon, 24 Aug 2015 00:04:11 GMT
Last-Modified: Fri, 09 Aug 2013 23:54:35 GMT
Server: ECS (rhv/818F)
X-Cache: HIT
x-ec-custom-error: 1
Content-Length: 1270
Connection: close

<!doctype html>
<html>
<head>
    <title>Example Domain</title>

    <meta charset="utf-8" />
    <meta http-equiv="Content-type" content="text/html; charset=utf-8" />
    <meta name="viewport" content="width=device-width, initial-scale=1" />
    <style type="text/css">
    body {
        background-color: #f0f0f2;
        margin: 0;
        padding: 0;
        font-family: "Open Sans", "Helvetica Neue", Helvetica, Arial, sans-serif;

    }
    div {
        width: 600px;
        margin: 5em auto;
        padding: 50px;
        background-color: #fff;
        border-radius: 1em;
    }
    a:link, a:visited {
        color: #38488f;
        text-decoration: none;
    }
    @media (max-width: 700px) {
        body {
        background-color: #fff;
        }
        div {
        width: auto;
        margin: 0 auto;
        border-radius: 0;
        padding: 1em;
        }
    }
    </style>
</head>

<body>
<div>
    <h1>Example Domain</h1>
    <p>This domain is established to be used for illustrative examples in documents. You may use this
    domain in examples without pri or coordination or asking for permission.</p>
    <p><a href="http://www.iana.org/domains/example">More information...</a></p>
</div>
</body>
</html>
0,CLOSED TIMEOUT

(The TIMEOUT at the end is just a placeholder debug printout).

Next steps: modify the state machine so it also recognizes “\n0,CLOSED” and takes appropriate action.
Note: client.isConnected() can send a string to the board, so I don't want to use that call because it might perturb the state of the board.

The URL of the British site is: HM Nautical Almanac Office: Miscellanea, Daily Rise/set and Twilight times for the British Isles
http://astro.ukho.gov.uk/nao/miscellanea/birs2.html

Important text fragment from that page:
<br>The age of the Moon is 3.3 days old and the illuminated fraction is 10 per cent.
### August 18, 2015 – working on reading the moon phase page
I finished adding code to skip the \n+IPD,...: messages from the ESP8266, and the \n0,CLOSED message at the end of the data. That code seemed to work fine on data received from example.com

I then changed the code to read from the real moon phase site, http://astro.ukho.gov.uk/nao/miscellanea/birs2.html.

Unfortunately, the data the ESP8266 returns from that site includes more intrusive characters: frequent insertion of a line consisting of nothing more than a hexidecimal number.

Could it be this is some overrun message, because it takes so long to print the text received from the site? No: upping the serial output speed to 115200 shows the same intruding characters, with the same values. I wonder if the site has some unprintable characters in it?

I now see that the header says “Transfer-Encoding: chunked”, which means there's a further layer of packeting the data. See https://en.wikipedia.org/wiki/Chunked_transfer_encoding for the encoding.

Found that if I specify HTTP 1.0 rather than 1.1 in the header, the site returns data without chunked encoding – no intrusive characters.

Noticed that I still see the 0,CLOSED command at the end, which suggests that the detection of that command is failing. Started debugging that problem. It doesn't seem to find the \n0 sequence. Skipping \r didn't help. So I wonder if there's an unprintable character before the 0.

### August 20, 2015 – Hacked the recognition of closed HTTP session
Strangely, the 0,CLOSED doesn't seem to be preceded by a \n or a \n with any surrounding of \r, yet the output of the 0,CLOSED always begins at the left column. I wonder whether there's a non-printable character in there.

As a hack, I changed the code to recognized the string “0,CLOSED” anywhere in the text. It seems to work fine that way.
### August 23, 2015 – writing a library to read from ESP8266
Recasting the code into a library to be used in the Lunar Clock. Modifying Lunar Clock to use it instead of the CC3000 WiFi shield.

Everything going well until I added the parsing of the date header:
Reset.
start
Connected as 192.168.0.36
Searching for: Date:
Reset.
start
Connected as 128.0.0.0
Searching for: Date:
It starts searching for the date, then resets.
### August 25, 2015 – successfully reading the age of the moon
Found the simple bug that was causing a reset: an infinite loop that copied data.

Added code to read and parse the age of the moon (days since the new moon) and illuminated percentage of the face of the moon. Example output:
Reset.
Starting...
Connecting to needhamia4 ...
Connected as 192.168.0.36
Querying astro.ukho.gov.uk ...
Found Date:
days since Sunday: 3
day of month: 26
Month: 8
Year: 2015
Hour: 4
Minute: 2
Second: 20
Days since new moon: 11.30
Percent illuminated: 81
Query completed.

### August 27, 2015 – Committing the code on GitHub
I moved the library code into a library, then created a GitHub repo for the Sketch (https://github.com/bneedhamia/LunarClock) and another for the library (pointed to by the Sketch code), and committed the code.
### October 11, 2015 – Wrote write_eeprom_strings
Thinking about how easy it would be to accidentally commit my WiFi credentials into the source, I wote an Arduino Sketch, write_eeprom_strings, that writes the user-entered WiFi SSID and Password into EEPROM. That way, the Sketch can read the WiFi credentials from EEPROM rather than hard-coding them in the Sketch source code.
### October 12, 2015 – Committed write_eeprom_strings
Finished cleaning up write_eeprom_strings. Created a github repo for it.
### October 13, 2015 – Added an example
Added a simple example to show how to read EEPROM strings written by write_eeprom_strings.
## October 14, 2015 – Modded LunarClock to use EEPROM
Changed LunarClock code to get WiFi SSID and Password from EEPROM. Committed that change.
Noticed that the WiFi is VERY unreliable for me. Successfully reads about once every 5 times. The rest of the time it either doesn't init the board properly or doesn't successfully query the site. Finally it totally locked up. Mighty frustrating. I wonder whether it's an electrical problem.
## October 15, 2015 – Back to CC3000
Tried many times to get the ESP8266 to connect to Needhamia4, with no success at all. Played with insulating the USB A connector, replaced the serial comm wires, reseated the board, all to no effect.

Decided to try to get the CC3000 to work again. When it failed last, I was using a seriously out of date Arduino IDE – maybe things will be better now.

Replaced the ESP8266 on the Mega with a Sparkfun Transmogriboard and CC3000. From my notes, this should work out of the box with no software or hardware changes. Yet board test hangs in the board init.

Decided to wipe the CC3000 library and download it afresh. No luck: the board test still hangs, with or without the Transmogrishield.

Tried the CC3000 board test Sketch with the board on an Uno. Works great. Odd.
## October 16, 2015 – checking wiring continuity
Decided to check the Transmogrishield + CC3000 Shield combination for wiring continuity.
Mega MOSI → Shield 11 ok
Mega MISO → Shield 12 NOT CONNECTED
Mega SCLK → Shield 13 ok
of the other pins... D10 → D10 NOT CONNECTED
Checking the Transmogrishield alone, both flaws appear on that board.
Checking the CC3000 Shield alone, neither flaw appears on the shield.

So the Transmogrishield has two Not Connected pins that should be connected.
Looking closely, it looks like the top connector joints for D10 and MISO (12) are not connected.
Resoldered those two connections. Now the Mega+Transmogri+CC3000 passed the CC3000 board test, connection test, and WebClient Sketches – it works!

Rewrote LunarClock to use the CC3000 rather than the ESP8266 – works great.
## October 18, 2015 – stepper experiments; ordered new parts
Created the bill of materials. About $140 so far.

In writing the Bill of Materials, I found the stepper motor I'm currently using, an old Jameco 30BYJ02AH unipolar stepper motor, is no longer carried by Jameco (or anyone else I can find).

In looking for a replacement for the no-longer-carried stepper motor, remembered that there's a Stepper arduino library. Put in code to use that instead of the hand-written code I had been using. Also found 2 AdaFruit stepper motors that look promising.

Experimented a lot with the Arduino Stepper library. It does full steps instead of the half-steps specified by my current (obsolete) stepper. After much experimentation and calculation from the stepper motor datasheet, came up with the right settings to run the motor from the Stepper library.

Note: with full steps the motor is fairly weak. I'm concerned that with a large disk of wood attached to it, it may slip. That's something to test with the new stepper motor(s).

Started looking at the datasheet for the opto-interrupter I have. It's too narrow for my use (5mm), but is likely similar to what I'll need.

Ordered 2 types of stepper motors from AdaFruit; ordered a 10mm opto-interrupter from Sparkfun, along with the Sparkfun breakout board for it.

Built the start of the state machine that will run the real Lunar Clock – whee!
## October 20, 2015 – Exploring laser cutting
Signed up for https://www.ponoko.com/ and read up on what sorts of laser cutting they offer. Thought I'd start out with 1/8” (0.125”) MDF in a 15”x15” piece. Downloaded their Inkscape templates for MDF.

Downloaded Inkscape (https://inkscape.org/) as the Open Source tool I plan to use to create the Laser Cutting diagrams.

Hole placement for the lunar disk: The 5mm-bore set screw hub I'm using has holes 0.5445” apart horizontally or vertically. Further, the screw clearances page, http://www.phy.mtu.edu/~suits/misc/tapsizes.html, lists a “free fit” hole for a 6-32 screw as being 0.1495” in diameter. So I think I want to place the 4 holes at 0.272” (0.5445” / 2) from center in x and y, and 0.1495” diameter. The center of a 15.1” square sheet is 7.550”, 7.550”. Inkscape works in 1,000ths of an inch, so I think the 4 holes should be:
0.149” in diameter, centered at
7.278, 7.278
7.278, 7.822
7.822, 7.822
7.822, 7.278

After a bit of stumbling around in Inkscape (I've never used it before) I created 4 holes which I think are at the right locations and size, and the proper color to indicate cuts (vs. engraving). I next tried to add a cross (two intersecting lines) at the center, and was completely stumped. Drawing a horizontal line in Inkscape seems tricky.
### Next Steps
- Learn how to draw horizontal and vertical lines in Inkscape.
- Try out the Adafruit stepper motors.
- Try out the Sparkfun opto-interruptor
- Sketch out the front of the clock: clouds, moon, dog, house, stars, etc. Plan on using Ponoko to cut out those parts.